1KOSMOS — ARR Dashboard

Enterprise Hosting Architecture & Solution Design

Version: v1

Date: 02-Jun-2026

Created By: Puneet Kumar

1. SOLUTION OVERVIEW

This document defines the enterprise hosting architecture for the 1Kosmos ARR (Annual Recurring Revenue) Dashboard — an AI-generated HTML dashboard that surfaces customer 360 revenue intelligence. The solution wraps the dashboard inside a secure, role-aware enterprise web application hosted on Amazon Web Services (AWS).

The platform provides:

- Centralised, cloud-hosted access to the ARR dashboard for all authorised users

- Role-based data visibility so each user sees only the data their role permits

- Single Sign-On via Microsoft Azure AD (SAML 2.0) — no separate credentials required

- Admin tooling to manage users, upload new data, and control role privileges

- Consumer self-service: view filtered dashboards and export data to Excel

2. TECHNOLOGY STACK

| Component | Technology / Service |
| --- | --- |
| Cloud Platform | Amazon Web Services (AWS) |
| Application Framework | Python 3.12 ¦ Django 4.2 ¦ Django REST Framework 3.15 |
| WSGI Server | Waitress 3.x (pure-Python, production-grade, Windows/Linux) |
| Reverse Proxy | Nginx 1.26 (static files, gzip, upstream to Waitress) |
| Frontend | React.js 18 |
| Database | PostgreSQL 16 |
| Authentication / SSO | Microsoft Azure AD · SAML 2.0 |

Frontend choice rationale: React.js was selected over plain HTML/CSS/JS because the existing dashboard already uses Chart.js and dynamic rendering. React enables componentisation of the existing dashboard widgets, clean state management for role-based filter visibility, and a smooth path to future interactivity — all while continuing to use standard HTML, CSS, and JavaScript under the hood.

3. ROLE-BASED ACCESS CONTROL (RBAC)

The system supports two primary roles. Roles are mapped from Microsoft Azure AD groups during SAML assertion processing and stored in the Django user model. Admins may further grant granular privileges (e.g., region-level, product-line-level data visibility) to individual Consumer accounts.

| Feature / Capability | Admin Role | Consumer Role |
| --- | --- | --- |
| View Dashboard | ✔ Full access | ✔ Role-filtered view |
| Filter & Drill Down | ✔ All dimensions | ✔ Permitted dimensions only |
| Download to Excel | ✔ Full dataset | ✔ Role-filtered dataset |
| Upload / Update Data | ✔ CSV / Excel upload | ✗ Not permitted |
| Manage Users | ✔ Create / edit / disable | ✗ Not permitted |
| Assign Roles & Privileges | ✔ Full control | ✗ Not permitted |
| View Audit Logs | ✔ Full audit trail | ✗ Not permitted |
| Configure Filters | ✔ Global + per-user | ✗ Not permitted |
| SSO Login | ✔ Microsoft SAML 2.0 | ✔ Microsoft SAML 2.0 |

### 3.1  Privilege Granularity for Consumer Role

Privileges are additive scopes stored per user in the database. Each API query automatically applies a WHERE filter based on the requesting user's assigned privileges:

- Region scope — limits ARR data to one or more geographic territories

- Account tier scope — e.g., Enterprise-only vs all customer tiers

- Product line scope — restricts to specific product/module revenue streams

- Time horizon scope — e.g., current quarter only vs full historical data

- Export permission — separately grantable; Consumer can view but not export by default

4. DATA MANAGEMENT & ADMIN WORKFLOW

## 4.1  Admin — Updating Dashboard Data

- Admin logs in via SSO and navigates to the Admin Panel in the React UI

- Uploads a new CSV or Excel file via the Data Upload form

- Django validates schema, checks required column headers, and rejects malformed files with a clear error message

- On success, new rows are written to PostgreSQL

- A data version timestamp is stored; the dashboard automatically reflects the latest version

## 4.2  Consumer — Downloading to Excel

- Consumer views the dashboards assigned

- Consumer has option to filtered dashboard and

- Consumer has option to export the current view to Excel button

| Dependency Scanning | AWS Inspector + GitHub Dependabot alerts on vulnerable packages |
| --- | --- |
| Backup & Recovery | RDS automated daily backup + manual snapshot before each data upload |

5. DEPLOYMENT & ENVIRONMENTS

| Environment | Purpose & Config |
| --- | --- |
| Production (AWS) | EC2 Auto Scaling (min 2); Multi-AZ RDS; CloudFront + WAF enabled |

6. DEPLOYMENT & ENVIRONMENTS

Phase 1 — Planning & Alignment

Agree on the project scope, assemble the team, and get the right access in place.

- Confirm which Microsoft Azure AD groups will map to Admin and Consumer roles

- Set up an AWS account (or designate an existing one) with appropriate billing and access controls

- Define which users get Admin access and which get Consumer access at launch

- Agree on the go-live date and sign off on the technology choices

Phase 2 — Environment Setup

Stand up the cloud infrastructure on AWS where the application will live.

- Create the secure network environment on AWS — the "virtual data centre" that keeps everything private and protected

- Set up the database where all dashboard data will be stored

- Configure the file storage area for uploaded data files and exports

- Set up the web address (domain) and security certificate so the site runs on HTTPS

- Connect the Microsoft login system so users can sign in with their company email from day one

Phase 3 — Application Build

Develop the actual web application that wraps the dashboard and adds all the enterprise features.

- Build the secure login and user management system (backed by Microsoft SSO)

- Wrap the existing ARR dashboard inside the new application with role-based visibility

- Build the Admin panel — data upload, user management, and role/privilege assignment

- Build the Consumer view — filtered dashboard and Excel download capability

- Connect everything to the database and run it through initial testing

Phase 4 — Testing & User Acceptance

Make sure everything works correctly before real users are given access.

- Internal team tests all features end-to-end — login, dashboard views, data upload, exports

- A small group of real users (Admin and Consumer) are invited to a staging environment to try it out

- Any issues or feedback from this group are fixed before go-live

- Security checks are run to ensure data is properly protected and role restrictions hold firm

- Sign-off is obtained from the project owner and relevant stakeholders

Phase 5 — Go-Live & Support

Move from testing to the live production environment and open access to all users.

- Final data is loaded into the production system by the Admin user

- All invited users receive a welcome email with the dashboard link — they log in with their existing Microsoft credentials, no new password needed

- The team monitors the system closely for the first 48–72 hours to catch any early issues

- A brief walkthrough or short guide is shared with Consumer users on how to view and export data.